Computer 4230

Logan Morgan, Collin Renner, Noah Beilke, Matt Giannola

Project Topic: Course Pages

Divide the project into 5 modules

1. Implement the quiz/test page **DEADLINE: 9/25 Prio: 1**
   1. This was a planned feature from the first sixteen weeks of this project. It was not developed for the proof of concept and needs to be added.
2. Develop a default template for the student page **DEADLINE: 11/25 Prio: 2**
   1. Set default UI, functions, and standard layout.
3. Add function to admins to customize Course Pages **DEADLINE: 10/14 Prio: 3**
   1. Add desired functions for admins to customize (People page, grades page, discussions)
4. Improve the UI **DEADLINE: 11/04 Prio: 4**
   1. UI requires a default template to follow. Add user ease function. Maybe work with other teams on a universal UI scheme.
5. Deployment and Final Review **DEADLINE: 12/16**
   1. Combine project with other teams

**User Story**