## Slide 1: SDI Presentation
By Collin R, Logan M, Matt G, and Noah B

## Slide 2: Mission statement
UW Platteville wants to start online education in USA to attract the larger student population.
The system should be secured, efficient and scalable enough so that all the education-activities
(such as, quizzes, lectures, online grading, etc.) can be done accurately without any delay.

## Slide 3: Customer Interview
Supported Users: 10,000
Create a subscription system with paid customers and free customers.
Add admin functions for adding and removing courses
Create Exams for receiving certificate
Mobile support is a plus
Notes: Formatting Issue, Prioritize putting requirements from interview, Priorities in order of importance

## Slide 4: Group Assignment
Requirement Analysis
  4 employees 5 hours
Designing Project
  2 employees 4 hours
Selecting Infrastructure
  2 employees 3 hours
Technology Survey
  2 employees 3 hours
Database Creation
  2 employees 10 hours
Business Logic Development
  4 employees 2 hours
Website Development
  4 employees 15 hours
Notes: Add descriptions to each bullet point, Change Hours for each assignment

## Slide 5: Use-Case Diagrams
Students can:
  Take tests
  Watch videos
  Write comments
Instructors can:
  Answer comments and questions
  Create videos
  Upload and Modify videos
System Administrators can:
  Upload and Modify videos
  Update the system
  Monitor system performance
  Maintain the system
Notes: Add summary of diagram

## Slide 6: Weekly Reports
2-02-2021- First meeting, Receiving the Project and Q/A
2-09-2021- Second meeting, Setting up the project file and allocating tasks
2-11-2021- Third meeting, Use case diagram
2-16-2021 Today’s meeting, Presentation on what the group has gathered so far